Prince Houston Legacy Data Cleansing and Record Matching

Technical and Commercial Response

RFP reference EZ-PH-DC-2026-01 | Sensitive-Data Identification and People-Record Matching

Prepared for Egon Zehnder | Attention: Desh Deepak, Senior Manager - Technical Procurement & Logistics

Submitted by The Agentics Co. | KVK 87067692 | VAT NL004351612B91 | Amsterdam, the Netherlands

Authorised contact: Nishith Srivastava, Founder, The Agentics Co. | +31 6 5150 0929 | nish@theagentics.co

Proposal date: 17 September 2026 | Proposal validity: 120 days

Planned completion: 28 October 2026 on the planned readiness dates in Section 8.2, or 30 October 2026 if the latest dates are used

Confidential. Provided only for evaluation under the applicable confidentiality arrangements. The Agentics Co. background methods, software and commercial terms are proprietary. Egon Zehnder data, taxonomy, labels and project outputs remain Egon Zehnder information.

# 1 Executive Summary

Egon Zehnder needs to know, before any import into Zendai, which Prince Houston file notes and documents contain highly sensitive information, and which Prince Houston people already exist in Zendai. The Agentics Co. proposes a controlled, time-boxed service that answers both questions with auditable, explainable outputs and leaves every decision, and every record, with Egon Zehnder.

## 1.1 Approach

| Workstream | Scope | What Egon Zehnder receives |
| --- | --- | --- |
| 1 Sensitive-data identification | About 330,000 file notes and 90,000 documents (55 GB), OCR where needed | One row per item: flagged / not flagged / unable to process, category, reason, evidence location, score type (deterministic match or scored AI/probabilistic finding) with score and band where applicable, metadata, exception code |
| 2 People-record matching | About 88,000 Prince Houston people against a minimised Zendai snapshot | One row per person: rating (Confirmed, High, Possible, Multiple, No match), numeric confidence, candidate Zendai IDs, matched and conflicting attributes, review status |

Method: Workstream 1 combines native extraction, OCR where needed, validated rules, semantic screening and language-model assessment (proposed baseline: Qwen3.8-27B, subject to PoC performance).

Workstream 2 uses deterministic keys and Splink probabilistic linkage. A proof of concept precedes production; our labelling team builds the truth sets, so Egon Zehnder needs about 9 hours of reviewer time.

## 1.2 Key differentiators

| Differentiator | Why it matters to Egon Zehnder |
| --- | --- |
| Minimal reviewer burden | Our labelling team builds the PoC truth sets; Egon Zehnder approves the guide and reviews D3. |
| Explainable scoring | Deterministic matches carry the rule and evidence; AI and probabilistic findings carry a score, band and calibration status (Sections 3.3, 4.3). |
| Controlled model inference | No data reaches a managed inference provider without prior written approval (Section 9.2). |
| Zendai data minimisation | Email, phone and LinkedIn identifiers are hashed with an Egon Zehnder-held key before any hosted transfer. |

## 1.3 Deployment options

| Decision area | Option A: On-premises | Option B: Vendor-hosted |
| --- | --- | --- |
| Where data is processed | Egon Zehnder Databricks or GPU hosts (baseline) | Dedicated single-tenant AWS account, Frankfurt |
| Model inference | Egon Zehnder compute; any external endpoint only as an approved variation | Dedicated GPU compute or an approved managed inference endpoint |
| Main dependency | GPU capacity confirmed by 29 September | Hosted environment and transfer approved by 2 October |
| Baseline fee | $294,070; Egon Zehnder infrastructure excluded | $317,450; hosting and model consumption included |

## 1.4 Principal assumptions

- RFP volumes, up to 1.4 million pages and 340,000 OCR pages. The Zendai volume is not stated in the RFP; we assume about 1.5 million people (up to 2 million included).

- One approved taxonomy, one frozen source corpus, one Zendai snapshot and one tuning cycle per workstream.

- Egon Zehnder meets the latest readiness dates in Section 8.2.

## 1.5 Ability to meet 1 November 2026

Planned completion is 28 October 2026.

Work that needs no customer data starts on 21st September; customer-data work starts on 1 October, after approvals planned for 30 September.

Section 8.2 gives the latest dates that still meet 1 November.

| Total price (USD, excluding taxes) | Option A: On-premises | Option B: Vendor-hosted |
| --- | --- | --- |
| Mandatory one-time fees | $196,000 | $199,500 |
| Mandatory recurring / licence / consumption fees | $98,070 | $117,950 |
| Total proposed baseline cost | $294,070 | $317,450 |

# 2 Company and Relevant Experience

## 2.1 Corporate profile

| Item | The Agentics Co. |
| --- | --- |
| Legal name and registration | The Agentics Co. ¦ KVK 87067692 ¦ VAT NL004351612B91 |
| Headquarters | Amsterdam, The Netherlands |
| Delivery team location | Bengaluru, India |

## 2.2 Current engagement with Egon Zehnder

The Agentics Co. is already an active Egon Zehnder supplier.

We are delivering a large-scale candidate data enrichment programme against the Egon Zehnder executive database, matching records to verified public professional profiles at a volume of approximately 1.6 million records under the current purchase order.

That engagement runs on the same operating model proposed here.

Work is released in batches. Each batch is delivered with a delivery note stating the batch reference, the record count and the validated record count. Egon Zehnder's quality assurance team reviews each batch inside an agreed acceptance window and confirms acceptance or raises a written quality query. Progress, accuracy and exceptions are reviewed on a standing cadence call with the Egon Zehnder project and quality leads.

Three things follow from this for the present RFP. Egon Zehnder has already completed vendor onboarding, security review and commercial contracting with The Agentics Co., so there is no new supplier set up on the critical path.

Our team already understands the structure, quality and known defects of Egon Zehnder candidate data, which shortens the discovery phase materially. The batch delivery, acceptance and reconciliation protocol proposed in Section 10 is the protocol both organisations are already running successfully, not a new process to be agreed.

## 2.3 Relevant capability

| Capability | Application to this engagement |
| --- | --- |
| Unstructured document processing | Content-based parser routing, OCR gating, layout recovery, evidence location and typed exceptions across mixed business formats |
| Sensitive-data identification | Configurable taxonomy, validated recognisers, semantic screening, contextual model assessment and confidence scoring, calibrated where labelled data supports it |
| Large-scale entity matching | Deterministic keys, multi-rule blocking, Fellegi-Sunter probabilistic scoring, conflict rules and explainable candidate outputs |
| Controlled AI deployment | Open-weight models on customer-controlled or dedicated infrastructure, or approved managed inference endpoints, under the same prompts, schemas and audit controls |
| Governed batch delivery | Frozen manifests, versioned configurations, run ledgers, reconciliation, validation sampling and evidence-based closeout |

# 3 Workstream 1 Solution - Sensitive-Data Identification

Workstream 1 assesses every authorised file note and document against the approved taxonomy. The mandatory service is automated scanning and flagging. Human validation is a separately priced option, used only after written activation. Source content is read-only and never modified.

## 3.1 Processing sequence

| Stage | Method | Control and output |
| --- | --- | --- |
| 1 Ingest | Read-only access to approved Databricks tables and volumes; schema profile; MIME detection; SHA-256 content hash | Frozen manifest of authorised source IDs with metadata (author, date/time, linked Executive, linked project) |
| 2 Extract | Native extractors for PDF, DOCX and XLSX; Apache Tika for legacy DOC and XLS; Docling where layout or tables change meaning | Page, sheet and cell ledger; typed parser exceptions; macros and active content never run |
| 3 OCR gate | PaddleOCR only where the text layer is absent or fails quality checks (density, printable ratio, image coverage) | OCR status, quality measure, explicit unreadable outcome |
| 4 Detect | Presidio with custom checksum- and context-validated recognisers on all readable content | Findings with rule ID, category and evidence span |
| 5 Screen and assess | Qwen3-Embedding-0.6B semantic screening against approved taxonomy examples; language-model contextual assessment of candidates, conflicts and residual image regions (proposed baseline: Qwen3.8-27B) | Schema-validated category, reason and evidence; fixed prompts; no tools |
| 6 Score and publish | Deterministic item policy, score type and band, reconciliation, versioned output | One status per item plus findings and exceptions |

The parser routes by content, not file extension. Pages that remain unreadable after OCR get an exception code. Where the agreed inference pattern supports image input, the language model can assess up to 10,000 image regions that OCR cannot resolve.

## 3.2 Classification and flag status

Presidio covers common PII patterns; custom recognisers, dictionaries, semantic screening and contextual assessment cover financial, compensation, health, legal and client-confidential content. Subcategories are configured once Egon Zehnder releases the taxonomy.

| Item outcome | Decision rule |
| --- | --- |
| FLAGGED | At least one valid positive finding. All applicable categories, reasons, evidence locations and scores are returned. |
| NOT_FLAGGED | Extraction coverage is complete and no finding exceeds the agreed flag threshold for any category. |
| UNABLE_TO_PROCESS | No valid positive finding, and coverage is incomplete because content is unsupported, unreadable or failed. |

An item with a valid finding stays FLAGGED even if another part cannot be processed; a PARTIAL processing status and exception code record the gap.

## 3.3 Score types and confidence scale

Each finding records how it was detected, with a score only where the method produces a meaningful one. Deterministic findings get no artificial probability, and no calibration is claimed before the PoC.

| Detection method | Output | Scale and meaning |
| --- | --- | --- |
| Exact rule or checksum (for example a checksum-valid identifier with required context) | score_type = DETERMINISTIC_MATCH, rule ID, rule version and evidence location | No numeric score. The rule fired or it did not. Rule-family precision measured in the PoC is reported in D3. |
| Embedding screening | score_type = SIMILARITY, similarity score and threshold version | Cosine similarity (0-1) to approved taxonomy examples; used for routing and prioritisation, not as a probability |
| LLM classification | score_type = MODEL_SCORE or CLASSIFIER_SCORE, score (0-100) and calibration status | Model score from token log probabilities where the serving pattern exposes them; otherwise a classifier score from agreement across repeated constrained passes and supporting evidence. Treated as a probability only when calibration_status = CALIBRATED. |
| Record linkage (Workstream 2) | score_type = MATCH_PROBABILITY | Splink match probability, calibration checked on the blind holdout (Section 4.3) |

Calibration status: CALIBRATED only where a category has at least 100 labelled positives in the PoC development set and calibration error on the blind holdout is 5 points or less; PROVISIONAL where data is below that or pooled; NOT_CALIBRATED where no suitable data exists (score is a ranking only); NOT_APPLICABLE for deterministic matches.

| Band | Rule | Use |
| --- | --- | --- |
| Deterministic | At least one DETERMINISTIC_MATCH finding | Exclude from import or restrict pending internal review |
| High | Scored finding at or above the High threshold agreed in D3 | Prioritise for internal review |
| Medium | Between the Medium and High thresholds | Review after High |
| Low | Above the flag threshold but below Medium; flagged to protect recall | Review last or sample |

Band thresholds are set per score type in D3 from blind-holdout precision and frozen for production.

## 3.4 Outputs

Delta or Parquet tables for machine use, and an Excel workbook (item list, category and band pivots, exceptions, reconciliation) for business review. Raw sensitive text is excluded from business extracts unless approved.

| Table | Fields |
| --- | --- |
| ws1_item_summary (one row per item) | source_id, snapshot_id, content_type, author, date/time, linked Executive, linked project, flag_status (FLAGGED / NOT_FLAGGED / UNABLE_TO_PROCESS), sensitivity_categories, reason_summary, strongest_band, strongest_score_type and score, calibration_status, processing_status, exception_code, content_hash, run_id, config_version |
| ws1_findings (one row per finding) | source_id, finding_id, category, reason_code and text, score_type, rule_id or threshold_version, score, band, evidence_location (page, sheet, cell), detector_version |

## 3.5 Production quality controls

| Control | Release condition |
| --- | --- |
| Reconciliation | Authorised = processed + excluded; processed = flagged + not flagged + unable to process; pages and sheets reconcile to extracted, OCR or exception states. |
| Duplicate-processing control | Idempotent run IDs; exact duplicates processed once and mapped to every source ID. |
| Repeatability | 2,000 items reprocessed with the frozen release and compared on status and category. |
| Validation sampling | Quality lead and labelling team review 500 notes and 500 documents across flagged, not-flagged and exception items; reported in D5. |
| Audit and source integrity | Append-only audit log without raw content; read-only grants; source table versions and counts compared before and after processing. |

## 3.6 Optional human validation (P5)

Excluded from the baseline. Activated only by written order from Egon Zehnder.

| Requirement | Response |
| --- | --- |
| Reviewer location | Bengaluru, India |
| Qualifications | Employees with at least two years of document-review or compliance experience, trained on the approved taxonomy, who pass a qualification test (at least 95% agreement on a 100-item set) |
| Quality-control method | 10% independent QC by a second reviewer, seeded reference items and adjudication by the quality lead, with a weekly accuracy report |
| Throughput per reviewer hour | 40 file notes, 12 documents (up to 25 pages) or 25 people-match cases |
| Unit rates | $1.75 per note, $5.85 per document, $2.80 per match case (10% QC included), or $70 per reviewer hour |
| Minimum commitment | $15,000 order value, credited against completed work |
| Schedule impact | Baseline dates are unaffected for orders of up to 600 reviewer hours placed by D3. Larger orders run past 30 October under their own plan. |

NOTE: Orders are placed in writing against a named deliverable, and the applicable basis is fixed at the time of the order. The per unit rates and the hourly rate are set to the same effective throughput, so the basis chosen does not change the price.

# 4 Workstream 2 Solution - People-Record Matching

Workstream 2 compares about 88,000 structured Prince Houston people records with an agreed Zendai snapshot.

The RFP does not state the Zendai volume; we assume about 1.5 million people. It returns recommendations only. Nothing is merged, created, overwritten or modified in either dataset.

## 4.1 Data minimisation

Only the attributes needed for matching are extracted. Egon Zehnder runs a notebook we supply in its own Databricks workspace.

It canonicalises LinkedIn URLs, emails (lower-cased and trimmed) and phones (E.164), then replaces each with an HMAC-SHA-256 value using a key Egon Zehnder holds.

Deterministic matching works on the hashed values, so Option B never receives clear-text emails, phone numbers or LinkedIn URLs.

Names, employer history, titles and locations stay in clear text because fuzzy comparison needs them.

## 4.2 Matching method, attributes and weights

At the assumed 1.5 million Zendai records, comparing every one of the 88,000 people against every record would mean about 132 billion pairs.

Instead, deterministic keys resolve the clear cases, several blocking rules create a candidate set, and Splink (Fellegi-Sunter) scores each candidate pair.

Weights are match weights (log2 Bayes factors) estimated from the data by expectation-maximisation during the proof of concept.

The indicative ranges below show the planned design and are replaced by the fitted values in D3.

| Attribute | Comparison levels | Indicative match weight | Role |
| --- | --- | --- | --- |
| LinkedIn URL (canonical, hashed) | Exact / both present and different / missing | +16 to +20 / -6 to -10 / 0 | Deterministic key; different valid URLs are a hard conflict |
| Email (hashed) | Exact / different / missing | +14 to +18 / -1 to -3 / 0 | Deterministic key unless shared by more than one Zendai person or a generic mailbox |
| Phone (E.164, hashed) | Exact / different / missing | +8 to +12 / -1 to -2 / 0 | Strong evidence, never deterministic alone (office lines are shared) |
| Full name | Exact / Jaro-Winkler >= 0.95 / >= 0.88 / nickname match / else | +8 to +12 (term-frequency adjusted) / +6 / +3 / +4 / -4 to -8 | Core evidence; common names down-weighted |
| Employer history | Same employer with overlapping dates / same employer / related alias / none | +5 to +8 / +3 / +2 / -1 to -3 | Distinguishes same-name people |
| Job title / function | Token similarity high / medium / low | +2 / +1 / 0 | Weak supporting evidence |
| Location | Same city / same country / different | +2 / +0.5 / -1 | Weak supporting evidence |

Missing values contribute zero, so they are never treated as disagreement.

Blocking rules (each with measured coverage and skew): exact hashed key; surname plus first-name initial; phonetic full name plus country; normalised employer plus surname.

Candidate-generation recall is measured separately from scoring accuracy (Section 7.3).

## 4.3 Thresholds, ratings and conflict resolution

| Rating | Initial rule (thresholds calibrated and frozen in D3) | Numeric confidence | Recommended review status |
| --- | --- | --- | --- |
| 1 Confirmed / Exact | Unique deterministic key (LinkedIn or email) with no hard conflict and a name weight above zero | DETERMINISTIC_MATCH with key and evidence; no probability | Accept after internal policy check |
| 2 Multiple candidates | Two or more candidates with probability >= 0.50 and a gap below 0.20 between the top two | Match probability per candidate | Review all returned candidates |
| 3 High-confidence potential | Top probability >= 0.95, no conflict and a gap of at least 0.20 | Match probability 0.95-1.00 | Internal validation required |
| 4 Possible match | Top probability >= 0.50 and < 0.95, or a High candidate downgraded by a conflict | Match probability 0.50-0.94 | Review required |
| 5 No match | No candidate >= 0.50; candidates between 0.20 and 0.50 kept as rejected candidates for audit | Top probability below 0.50 | None, or sample audit |

Rules are applied in the numbered order and the first that applies sets the rating. The numeric confidence is the Splink match probability (reported as 0-100).

Its calibration is checked on the blind holdout by rating band; if the holdout does not support it, the probability is marked PROVISIONAL and ratings rely on the band precision measured in D3.

Conflict rules: two different valid LinkedIn URLs cap the result at Possible.

A key shared by several Zendai people is never deterministic. An employer contradiction in the same period lowers the result one band.

A one-to-one assignment is never forced. If two Prince Houston people point to the same Zendai person, both are flagged for review.

## 4.4 Outputs and quality controls

| Table | Fields |
| --- | --- |
| ws2_person_summary (one row per Prince Houston person) | ph_person_id, match_rating, score_type, confidence_score, calibration_status, top_zendai_id, candidate_count, review_status, exception_code, snapshot_ids, run_id |
| ws2_candidates (one row per candidate) | ph_person_id, zendai_person_id, rank, match_probability, rating, matched attributes and reasons, conflicting and missing attributes, blocking_rule, attribute weights |
| ws2_configuration / ws2_reconciliation | Normalisation, comparisons, fitted weights, thresholds and versions / authorised, processed, each rating, exceptions and excluded counts |

- Candidate-generation recall audited by a blocking-independent search on 300 no-match records; precision reported by rating band, never combined.

- Quality lead reviews 200 person results stratified by rating band (D6); configuration and snapshot frozen, so reruns give identical output.

# 5 Deployment Option A - On-Premises

Option A deploys and runs the solution entirely inside an environment controlled by Egon Zehnder. In the baseline, all processing and model inference stay inside that environment and the solution adds no outbound connection.

Any external endpoint, including a managed inference provider, is disclosed and used only as an approved variation.

The Agentics Co. supplies a signed release bundle, installs it with Egon Zehnder's administrators, and operates the processing runs through Egon Zehnder's approved access path.

Figure 1. Option A topology: Egon Zehnder-controlled source, processing and result zones with inbound-only vendor access.

## 5.1 Deployment patterns

| Pattern | Description | When to use |
| --- | --- | --- |
| A1 Databricks | Runs as Databricks jobs in Egon Zehnder's workspace: CPU job clusters, two GPU clusters, Unity Catalog volumes for scratch, and output Delta tables in an approved schema. Pinned custom images via Databricks Container Services on a standard (non-ML) runtime with dedicated access mode. | Data already in Databricks and GPU instance types available to the workspace |
| A2 Egon Zehnder GPU hosts | Runs as containers (Docker or Podman) on Linux GPU hosts in an Egon Zehnder data centre or cloud subscription, reading approved exports from Databricks. | No Databricks GPU capacity, or a disconnected deployment is required |

## 5.2 Infrastructure requirements

| Resource | Requirement | Validation gate |
| --- | --- | --- |
| CPU compute | 32-64 vCPU and 128-256 GB RAM (job cluster or host) | Sustained parser and linkage throughput in the PoC |
| GPU 1: language model | One 80 GB-class GPU (NVIDIA H100 or A100 80 GB) for the proposed baseline model, Qwen3.8-27B-FP8, on vLLM. Minimum: one 48 GB-class GPU at lower throughput. Final model confirmed after the PoC. | Tokens per second and queue depth in the PoC |
| GPU 2: OCR and embeddings | One 48 GB-class GPU (NVIDIA L40S or equivalent); workloads are scheduled | OCR pages per hour in the PoC |
| Scratch storage | 2-4 TB encrypted, high-throughput: deleted at closeout | Peak working set profiled in the PoC |
| Persistent storage | Up to 1 TB for manifests, outputs, evidence and protected logs | Retention agreed in D1 |
| Operating system and runtime | Databricks Runtime 15.4 LTS or later, standard runtime with Container Services and dedicated access mode (A1); Ubuntu 22.04/24.04 or RHEL 9 with NVIDIA driver 550+ and Docker/Podman (A2) | Deployment test before data access |
| Database and platform | Existing Databricks with Unity Catalog, or Delta/Parquet on object storage; internal container registry; key vault or KMS; SSO/MFA; central logging | Control test before data access |
| Network | Private connectivity between compute and storage; inbound vendor access via Egon Zehnder VDI or bastion; no internet egress required in the baseline | Egress test proves deny-by-default |

## 5.3 Licensing, outbound connections and updates

| Item | Disclosure |
| --- | --- |
| Licences | The Agentics Co. project runtime: internal-use licence for PoC, production and 90 days (P8). Qwen3.8-27B (proposed baseline) and Qwen3-Embedding-0.6B: Apache 2.0. Presidio, Splink, Docling, PaddleOCR, Apache Tika, vLLM: MIT or Apache 2.0. Databricks, compute, storage, OS and identity: Egon Zehnder agreements, excluded from our fees. |
| Outbound connections, cloud APIs and model endpoints | None in the baseline. A managed inference endpoint may be used only as an approved variation, disclosed in D1 and approved in writing before any data is sent. Existing Databricks control-plane traffic (A1) is Egon Zehnder platform scope. |
| Telemetry | Disabled (vLLM usage statistics, library telemetry and update checks); model weights pre-bundled, offline mode |
| Updates | Signed bundles imported through Egon Zehnder change control, with hashes and SBOM; no automatic updates |

## 5.4 Disconnected mode

Pattern A2 can run fully disconnected, with a file snapshot, offline releases and local results. Outputs and accuracy are identical; business review uses Excel and local SQL instead of Databricks views.

Difference: +$26,250 one-time and +5 business days. Pattern A1 needs the Databricks control plane.

## 5.5 Installation, configuration, patching, monitoring and vendor access

| Activity | The Agentics Co. | Egon Zehnder |
| --- | --- | --- |
| Installation | Signed images, deployment scripts, runbook, deployment test | Provisions workspace or hosts, identities, keys, network, change window |
| Configuration | Taxonomy rules, thresholds and matching configuration under version control | Approves the configuration baseline at D4 |
| Patching | Security fixes to the release as new signed bundles within 5 business days of a critical CVE | OS, platform and driver patching under its own policy |
| Monitoring | Job progress, exceptions, throughput and reconciliation dashboards | Platform monitoring, SIEM, backups |
| Vendor access | Named engineers through Egon Zehnder VDI or bastion, time-bound and logged, no shared accounts. Access is from Bengaluru, India. | Grants, reviews and revokes access |

# 6 Deployment Option B - Vendor-Hosted

Option B runs the same containers, configuration and output contracts in an AWS account dedicated to this engagement in the Europe (Frankfurt) Region.

No other customer's data or workloads run in that account.

Model inference will use the deployment pattern agreed during D1 and validated during the proof of concept.

Supported patterns include customer-controlled infrastructure, a dedicated vendor-hosted environment, or an approved managed inference provider.

No data will be transmitted to a managed provider without prior written approval of the provider, processing region, retention policy, no-training commitment, sub-processors, encryption controls and contractual data-protection terms.

Figure 2. Option B topology: dedicated AWS account in eu-central-1 with private compute, dedicated or approved managed inference, and controlled closeout.

## 6.1 Hosting, location and tenancy

| Disclosure | Response |
| --- | --- |
| Hosting provider (legal entity) | Amazon Web Services EMEA SARL |
| Region and data residency | Proposed: AWS Europe (Frankfurt), eu-central-1, Germany. Alternatives at the same price, subject to GPU availability confirmed in D1: AWS Europe (Zurich) eu-central-2, or AWS US East (N. Virginia) us-east-1 if Egon Zehnder prefers to keep the New York-originated Prince Houston data in the United States. Service control policies deny all other regions; data, backups and logs stay in the selected region. |
| Tenant-isolation model | Dedicated single-tenant AWS account in its own organisational unit; private VPC; engagement-specific KMS keys, identities and logs; no shared compute with any other customer |
| AI model service | Pattern B1: dedicated GPU instances in the account serving the proposed baseline models (Qwen3.8-27B-FP8, Qwen3-Embedding-0.6B). Pattern B2: an approved managed inference endpoint in the approved region, reached over private connectivity where available. The pattern is agreed in D1 and validated in the PoC. |
| Sub-processors | AWS EMEA SARL (infrastructure). A managed inference provider becomes a subprocessor only after written approval of its legal entity, service, region, retention, no-training commitment, subprocessors, encryption and data-protection terms. |
| Cross-border transfers | Data is stored and processed in the selected region. Remote administration and processing support by named employees in Bengaluru, India, covered by the DPA and EU Standard Contractual Clauses before any access. |
| Included term | PoC environment (priced in P2) plus 90 days from written production authorisation (priced in P10) |

## 6.2 Security and data handling

| Control | Arrangement |
| --- | --- |
| Transfer in | SFTP via AWS Transfer Family with key authentication and an IP allowlist, or a Delta Sharing pull; TLS 1.2 or later |
| Encryption | S3 and EBS encrypted with engagement KMS customer-managed keys (AES-256); TLS 1.2+ in transit; S3 access only through VPC endpoints |
| Access control | AWS IAM Identity Center with MFA; role-based least-privilege roles; administration via SSM Session Manager (no public SSH); access time-bound and approved per ticket |
| Logging | CloudTrail (management and S3 data events), VPC Flow Logs, GuardDuty, Security Hub and Inspector. Logs contain IDs and error codes, not raw content. Logs are exportable to Egon Zehnder's SIEM on request. |
| Backup | Raw source data is not backed up (it can be re-transferred). Results and manifests are backed up in eu-central-1 and expire within 35 days. |
| Retention and deletion | Section 9.3 schedule; at closeout S3, EBS, snapshots and keys are deleted and identities revoked. |

## 6.3 Consumption model

P10 includes hosting, platform, model inference, OCR compute, storage and data transfer for production and the 90-day term within this envelope, under either inference pattern.

P11 shows no separate baseline charge: model consumption within the planned envelope is covered by P10.

If an approved managed endpoint is used and consumption exceeds the envelope, the excess is charged at the provider's published token rates at cost, without mark-up, only after written approval.

| Capacity element | Included | Overage (only with written approval) |
| --- | --- | --- |
| GPU compute (80 GB and 48 GB class), production | 300 GPU-hours (planning need about 170) | $9 per GPU-hour |
| CPU compute | 4,000 vCPU-hours | $0.12 per vCPU-hour |
| Model processing envelope | About 413 million input and 36 million output tokens of planned routing, on dedicated GPUs (within the GPU-hours above) or an approved managed endpoint | B1: GPU-hour rate. B2: provider token rates at cost, with written approval |
| OCR | Priced in P4 (340,000 pages) | P4 overage rate |
| Persistent storage | Up to 1 TB for the term; up to 4 TB scratch during runs | $180 per TB-month |
| Data transfer out | Up to 200 GB per month | $95 per 100 GB |
| Review-only period after production | Included within the 90-day term | $800 per month after the term |

The GPU instance family (48 GB or 80 GB class) is confirmed in D1 against eu-central-1 availability. Capacity is reserved only for the PoC and production run windows, not for the whole term.

Any egress charge from Egon Zehnder's own cloud when sending about 60 GB of source data is borne by Egon Zehnder.

# 7 Proof of Concept (Deliverable D2)

The proof-of-concept measures accuracy, confidence calibration, OCR quality and throughput on a controlled sample before any full-volume processing.

Egon Zehnder’s team coordinates business validation.

No data is accessed before the contract, security, privacy and data-protection approvals are complete (SEC-07).

## 7.1 Sample, composition and duration

| Element | Proposal |
| --- | --- |
| WS1 PoC corpus | 5,000 file notes and 2,000 documents, stratified by source, format, age and metadata, with at least 500 scanned or image-based pages |
| WS1 truth set | 1,000 representative items (650 notes, 350 documents), selected at random, plus 1,800 enriched items (1,050 notes, 750 documents) chosen by a broad pre-screen to reach about 250 positives per category (about 100 for development and 150 for the blind holdout). Representative and enriched results are reported separately. Split: 40% development, 60% blind holdout, grouped so duplicates never cross. |
| WS2 PoC corpus | 5,000 Prince Houston people against the full minimised Zendai snapshot |
| WS2 truth set | 1,000 people: 600 random and 400 stratified hard cases (missing keys, employer changes, shared keys, common names). Split: 30% development (Splink weights are learned without labels), 70% blind holdout. |
| OCR truth set | 150 transcribed pages (clean, degraded, mixed) plus 100 pages skipped by the OCR gate, checked for false skips |
| Duration | WS2: 5 business days. WS1: 7 business days. Both start on the first business day after data access; D3 and D4 follow on the next business day after WS1 ends. |
| Data and access | WS1: source ID, content type, author, date/time, linked Executive, linked project, note text and documents. WS2: person IDs, names, hashed LinkedIn/email/phone, employer history, titles, location. Access: read-only Unity Catalog grants (A) or SFTP / Delta Sharing extract (B). |
| Price | P1 $26,250 plus P2 $52,500 (Option A) or $56,000 (Option B, including PoC hosting). Separate from production. |

## 7.2 Truth sets and Egon Zehnder involvement

Egon Zehnder reviewers do not label.

Our labelling team in Bengaluru, led by the quality lead, labels about 260 hours of truth-set material inside the chosen environment against a guide Egon Zehnder approves.

Independence: labellers do not report to the tuning engineers and never see model outputs first; 30% of items are double-labelled (kappa >= 0.80); the blind holdout is sealed and its hash sent to Egon Zehnder; all labels are delivered to Egon Zehnder for audit.

| Egon Zehnder involvement (Sean Dugan's team) | Effort | When |
| --- | --- | --- |
| Approve labelling guide and taxonomy examples | 2 hours | By 29 September |
| Resolve escalated policy questions (up to 60) | 4 hours | During the PoC |
| Review D3 and take the production decision | 3 hours | 12-13 October |

## 7.3 Evaluation method, metrics and success thresholds

All metrics are calculated on the blind holdout only, with 95% Wilson confidence intervals, denominators and confusion counts.

Unresolved or unprocessed items are reported separately and never counted as true negatives.

A category-level decision requires at least 100 blind positives and 100 blind negatives; with fewer, the result is descriptive and the category is routed to review.

| Measure | Calculation | Proposed threshold |
| --- | --- | --- |
| Item recall (any sensitive category) | TP / (TP + FN), all blind positives | >= 97% |
| False-negative rate | FN / all actual positives (= 1 - recall) | <= 3% |
| False-positive rate | FP / all actual negatives, representative sample | <= 4% |
| Item precision | TP / (TP + FP), representative sample | Reported; depends on prevalence (table below) |
| Category recall | Per adequately sampled category | >= 92% |
| Category assignment precision | Correct categories / categories assigned on flagged items | >= 90% |
| Score calibration | Expected calibration error for MODEL_SCORE, CLASSIFIER_SCORE and MATCH_PROBABILITY, by category where sample size allows | Reported; CALIBRATED status requires <= 5 points and >= 100 development positives |
| Unable-to-process rate | UNABLE_TO_PROCESS / processed items | Reported; target <= 1.5% |
| OCR quality | Character error rate on readable typed pages; OCR-gate false-skip rate | CER <= 5%; false skips <= 2% |
| Repeatability | Status and category agreement on a rerun of frozen inputs | >= 99.5% (WS1); 100% (WS2) |

Precision cannot be promised independently of how common sensitive content is.

With 97% recall and a 4% false-positive rate, expected item precision is 72.9% at 10% prevalence, 85.8% at 20% and 91.2% at 30%.

D3 reports measured prevalence and precision, and the flag threshold can be tuned to trade recall against review volume.

| WS2 rating band | Expected accuracy | Calculation |
| --- | --- | --- |
| Confirmed / Exact | Precision >= 99.5% | Correct / all Confirmed |
| High-confidence potential | Precision >= 95% | Correct / all High |
| Possible match | True-match share 40-80% (reported) | Correct / all Possible |
| Multiple candidates | True match among returned candidates >= 90% | Contains true ID / all Multiple |
| No match | Missed-link rate <= 3% | True links found by broad search / all No match |
| Candidate generation | Recall >= 98% | Known links in candidate set / all known links |

The WS2 holdout is stratified to give about 250 Confirmed, 150 High, 100 Possible, 75 Multiple and 125 No match outcomes; 95% lower bounds are reported with each estimate.

The thresholds in this section are subject to Sections 12.1, 12.3 and 12.4.

## 7.4 Throughput gate

| Pipeline | Production demand | Release condition |
| --- | --- | --- |
| WS1 items | About 420,000 notes and documents; up to 1.4 million pages | Measured sustained rate completes production in 6 business days (24x7 batches) with at least 20% margin |
| OCR | Up to 340,000 pages (about 30 GPU-hours planned) | Measured page rate supports the window with at least 20% margin |
| Language model | About 237,000 routed calls (413M input tokens) | Measured tokens per second supports the window with at least 20% margin |
| WS2 | 88,000 people against the Zendai snapshot | Candidate generation and scoring complete within 24 hours |

If a gate is missed, D3 names the limiting stage and the change needed before production is authorised.

# 8 Delivery and Governance

## 8.1 Accelerated plan

Work that needs no customer data (security questionnaire, DPA, D1 draft, labelling guide, environment preparation) starts on 21 September. Workstream 2 has its own PoC decision and production run; production runs as automated 24x7 batches.

Figure 3. Planned schedule (solid) and latest dates that still meet 1 November 2026 (hatched).

## 8.2 Planned and latest readiness dates

| Milestone or dependency | Owner | Planned | Latest to meet 1 Nov |
| --- | --- | --- | --- |
| Deployment option and vendor selection | Egon Zehnder | 23 Sep | 25 Sep |
| NDA signed; taxonomy and examples released | Egon Zehnder | 24 Sep | 29 Sep |
| Option A: GPU capacity confirmed / Option B: hosting provider, inference pattern and remote access from India approved | Egon Zehnder | 25 Sep | 29 Sep |
| D1 solution design | The Agentics Co. | 29 Sep | 1 Oct |
| Labelling guide approved | Egon Zehnder | 29 Sep | 1 Oct |
| Contract, DPA, security and privacy approval; PoC data access; environment ready | Both | 30 Sep | 2 Oct |
| WS2 PoC result and production decision | Both | 8 Oct | 12 Oct |
| D3 PoC report and D4 production plan | The Agentics Co. | 12 Oct | 14 Oct |
| WS1 production decision and full-corpus access | Egon Zehnder | 13 Oct | 15 Oct |
| D6 Workstream 2 results | The Agentics Co. | 22 Oct | 26 Oct |
| D5 Workstream 1 results | The Agentics Co. | 27 Oct | 29 Oct |
| D7 completion report | The Agentics Co. | 28 Oct | 30 Oct |

Schedule risk: each business day of delay beyond the latest dates moves completion by one business day.

Approvals on 9 October give completion on 6 November; on 16 October, 13 November.

## 8.3 Deliverables D1-D7

| ID | Deliverable and minimum content | Planned | Acceptance evidence |
| --- | --- | --- | --- |
| D1 | Solution design: architecture, data flow, detection and matching logic, dependencies, controls | 29 Sep | Architecture and trust-boundary diagrams, dependency and endpoint register, data contracts, security control mapping |
| D2 | PoC plan: sample, method, metrics, resources, schedule, price | With proposal | Section 7 of this response |
| D3 | PoC report: results, metrics, findings, issues, revised production assumptions | 12 Oct (WS2 interim 8 Oct) | Blind confusion counts, metrics with CIs, calibration, OCR and throughput evidence, label hash, issue log |
| D4 | Production plan: activities, milestones, responsibilities, dependencies, risks | 12 Oct | Frozen manifest and configuration, capacity plan, run calendar, RACI, rollback and exception procedures |
| D5 | WS1 results: flags, categories, reasons, scores, metadata, exceptions, reconciliation | 27 Oct | Schema-valid outputs, manifest reconciliation, exception ledger, QA sample and repeatability report, source-unchanged evidence (Delta versions and counts) |
| D6 | WS2 results: ratings, scores, candidates, reasons, conflicts, exceptions, reconciliation | 22 Oct | Schema-valid outputs, band metrics, candidate-recall audit, validation sample, configuration record, source-unchanged evidence |
| D7 | Completion report: volumes, exceptions, QA, final costs, return/deletion status | 28 Oct | Count and cost reconciliation, allowance credit, return confirmation, access revocation, deletion schedule; deletion certificate issued when deletion completes (Section 9.3) |

Egon Zehnder accepts each deliverable in writing within one business day at critical gates or gives a consolidated defect list against these criteria; silence is not acceptance.

Reproducible supplier defects reported within 30 calendar days after D7 are corrected at no charge.

## 8.4 Proposed team

| Role | Name | Location / employment | Experience | Allocation (A / B) |
| --- | --- | --- | --- | --- |
| Executive sponsor | Nishith Srivastava | Netherlands / employee | 26 years | 3 / 3 days |
| Project manager and business analyst | Aheli | Bengaluru / employee | 4 years | 24 / 24 days |
| Solution architect | Arun | Bengaluru / employee | 18 years | 18 / 16 days |
| Data engineer | Yuvaraj | Bengaluru / employee | 5 years | 24 / 24 days |
| AI engineer | Hafeed | Bengaluru / employee | 4 years | 30 / 30 days |
| MLOps engineer | Godlin | Bengaluru / employee | 5 years | 18 / 12 days |
| Security lead | To be named on mobilisation | Bengaluru / employee | - | 8 / 6 days |
| Quality lead (QA, validation, labelling) | Hafsara | Bengaluru / employee | 4 years | 20 / 20 days |
| Labelling team | Named at mobilisation | Bengaluru / employees | Document review or compliance | About 322 hours (PoC 260; production QA 62) |
| Optional human-review team | Only if P5 is ordered | Bengaluru / employees | At least 2 years of document review | Per order |

No subcontractors are proposed.

Named personnel are presented for Egon Zehnder approval before data access.

A replacement needs equivalent experience and Egon Zehnder approval.

## 8.5 Governance and escalation

| Forum or level | Frequency / response | The Agentics Co. | Egon Zehnder |
| --- | --- | --- | --- |
| Delivery stand-up; escalation level 1 | Daily; 4 working hours | Aheli (project manager) | Project lead |
| Technical and validation session; level 2 | Twice weekly (daily in PoC); 1 business day | Arun (solution architect), security lead | Business validation lead (Sean Dugan's team), IT security |
| Steering committee; level 3 | Weekly; 2 business days | Nishith Srivastava | Executive sponsor, Desh Deepak (procurement) |
| Gate reviews | D1, D3, D4, D5, D6, D7 | Project manager | Named approvers |

## 8.6 Key risks

| Risk | Likelihood / impact | Mitigation |
| --- | --- | --- |
| Approvals later than 2 October | Medium / High | Parallel no-data mobilisation; security pack in week 1; slip rule and prioritisation in Section 8.2 |
| Option A GPU capacity not available | Medium / High | Confirm by 29 September; fall back to Option B or 48 GB-only configuration at lower throughput |
| Page count or OCR demand above envelope | Medium / Medium | Profile in PoC week 1; 20% capacity margin; overage only with approval |
| Rare categories with too few positives | High / Medium | Enriched sampling; descriptive results and review routing below 100 positives |
| Zendai key quality and duplicates | Medium / Medium | Several blocking rules, shared-key detection, conflict rules, band-level reporting |

# 9 Security and Privacy

The same controls apply to both options; Option B hosting controls are detailed in Section 6.2.

## 9.1 Response to SEC-01 to SEC-07

| ID | Commitment | Implementation |
| --- | --- | --- |
| SEC-01 | No unauthorised model use | Egon Zehnder data, labels, prompts, extracted text, images and outputs are never used to train, fine-tune or improve any shared, public, third-party or other-customer model. Model weights stay unchanged for the whole engagement. Any managed inference provider must contractually commit to no training and to the approved retention before approval. Calibration mappings and rules are project configuration owned by Egon Zehnder. |
| SEC-02 | Encryption | TLS 1.2 or later in transit. AES-256 at rest using Egon Zehnder keys (Option A) or engagement KMS customer-managed keys (Option B), covering source copies, scratch, results, evidence, backups and logs. |
| SEC-03 | Least privilege, strong authentication, audit | Named accounts only; SSO with MFA; role-based access (reader, operator, administrator, reviewer); separate service identities; read-only source grants; time-bound privileged access; append-only audit of access, configuration, processing, export and deletion events |
| SEC-04 | Locations and dependencies | Option A: Egon Zehnder locations (baseline). Option B: AWS EMEA SARL, eu-central-1. Model inference: dedicated compute, or a managed inference provider disclosed in D1 and approved in writing before any data is sent (legal entity, service, region, retention, no-training, subprocessors). Personnel access: Bengaluru, India. |
| SEC-05 | Incident notification and response | Notice to Egon Zehnder's security contact within 24 hours of a confirmed or reasonably suspected incident affecting Egon Zehnder data, with known facts, affected data and containment steps. Updates at least every 24 hours. Final report with root cause and corrective actions within 10 business days. Evidence preserved. |
| SEC-06 | Return and deletion | Outputs returned by the approved route; working data, caches, embeddings, labels and copies deleted per Section 9.3. D7 records return status and the deletion schedule; a written deletion certificate follows when deletion (including backup expiry) completes. |
| SEC-07 | Review before data | No PoC or production data is received or accessed before Egon Zehnder's security, privacy and contractual review is complete. |

## 9.2 Model inference deployment and approval

Model inference will use the deployment pattern agreed during D1 and validated during the proof of concept. Supported patterns include customer-controlled infrastructure, a dedicated vendor-hosted environment, or an approved managed inference provider.

No data will be transmitted to a managed provider without prior written approval of the provider, processing region, retention policy, no-training commitment, subprocessors, encryption controls and contractual data-protection terms.

| Pattern | Option A | Option B | Approval required |
| --- | --- | --- | --- |
| Customer-controlled infrastructure | Baseline | Not applicable | D1 design approval |
| Dedicated vendor-hosted compute | Not applicable | Supported (B1) | D1 design approval |
| Approved managed inference provider | Approved variation only, disclosed as an external endpoint | Supported (B2) | Prior written approval of provider, region, retention, no-training, sub-processors, encryption and data-protection terms |

Whatever the pattern, the same fixed prompts, output schemas, logging rules and audit controls apply.

If the approved pattern changes after D1, the PoC measurements affected are repeated before production.

## 9.3 Retention and closeout

| Data class | Default retention |
| --- | --- |
| Source and working copies | Until D7 acceptance or earlier written instruction |
| Extracted text, page images, embeddings, caches | Deleted within 10 business days after D7 acceptance |
| Supplier copy of result datasets (Option B) | Deleted within 10 business days after Egon Zehnder confirms receipt |
| Truth-set labels | Delivered to Egon Zehnder; supplier copy deleted at D7 acceptance unless Egon Zehnder approves retention for the 30-day defect period |
| Backups | Expire within 35 days; included in the deletion certificate |
| Audit records without raw content | Proposed 90 days after D7 for assurance, or deleted at closeout if Egon Zehnder requires |
| Accounts, credentials and keys | Revoked at closeout; engagement keys scheduled for deletion after covered copies expire |

# 10 Commercial Response

All amounts are in USD. Fixed fees are separated from measured allowances. The baseline is a not-to-exceed amount for the stated scope and assumptions. No overage, optional service or scope change is processed or charged without written approval.

## 10.1 P1-P14 pricing schedule

| ID | Price element | Option A | Option B | Basis |
| --- | --- | --- | --- | --- |
| P1 | Discovery and solution design | $26,250 | $26,250 | One-time fixed; D1, data contracts, security design, mobilisation |
| P2 | Combined proof of concept | $52,500 | $56,000 | One-time fixed; both workstreams, independent labelling, D3; Option B includes PoC hosting |
| P3 | WS1 automated scan and flag | $96,040 | $96,040 | $49,000 fixed + 330,000 notes at $0.028 + 90,000 documents at $0.42 |
| P4 | WS1 OCR processing | $15,470 | $17,850 | Includes 340,000 OCR pages at $0.0455 (A) / $0.0525 (B); overage in 10.5 |
| P5 | Optional human validation | Optional | Optional | Per note, document, match case or reviewer hour (Section 3.6) |
| P6 | WS2 people-record matching | $49,560 | $49,560 | $28,000 fixed + 88,000 people at $0.245; one Zendai snapshot up to 2 million |
| P7 | On-premises implementation | $17,500 | N/A | One-time fixed; installation, hardening, deployment test, runbooks |
| P8 | On-premises licence / runtime | $14,000 | N/A | Term: PoC, production and 90 days. Capacity: the RFP volumes and any approved overage, unlimited reruns in term. Extension $5,250/month |
| P9 | Vendor-hosted implementation | N/A | $14,000 | One-time fixed; dedicated account, identity, encryption, connectivity |
| P10 | Vendor-hosted platform / hosting | N/A | $31,500 | Production plus 90-day term; included capacity and overage in Section 6.3 |
| P11 | AI / model / token / API | $0 | $0 | No separate baseline charge. A: inference on Egon Zehnder compute; any approved managed-endpoint variation is priced as a change. B: planned model consumption included in P10 on dedicated or approved managed inference; excess managed-endpoint tokens at provider rates at cost, only with written approval. |
| P12 | Project management and QA | $22,750 | $26,250 | Included as a separate fixed line; governance, validation sampling, reconciliation, D7 |
| P14 | Other mandatory charges | $0 | $0 | None. Egon Zehnder infrastructure for Option A is excluded (Section 5.2). |

## 10.2 Total Cost Summary

| Cost category | Option A - On-premises | Option B - Hosted |
| --- | --- | --- |
| Mandatory one-time fees (P1, P2, P7/P9, P12, fixed parts of P3 and P6) | $196,000 | $199,500 |
| Mandatory recurring / licence / consumption fees (unit parts of P3 and P6, P4, P8/P10, P11) | $98,070 | $117,950 |
| Optional human validation | Not included; unit rates in Section 3.6 | Not included; unit rates in Section 3.6 |
| Taxes | Excluded | Excluded |
| Total proposed cost (excluding taxes) | $294,070 | $317,450 |

Phase 1 (P1, P2 and the PoC environment: P7 for A, P9 for B) can be awarded on its own: $96,250 (A) or $96,250 (B). The runtime license (P8) covers the PoC at no charge if Egon Zehnder stops after D3.

Phase 2 is $197,820 (A) or $221,200 (B).

Indicative price by workstream

| Allocation | Option A | Option B |
| --- | --- | --- |
| Workstream 1 direct (P3, P4) | $111,510 | $113,890 |
| Workstream 1 share of shared fees (65%) | $86,450 | $100,100 |
| Workstream 1 total | $197,960 | $213,990 |
| Workstream 2 direct (P6) | $49,560 | $49,560 |
| Workstream 2 share of shared fees (35%) | $46,550 | $53,900 |
| Workstream 2 total | $96,110 | $103,460 |

Shared fees are P1, P2, P12 and the deployment lines (P7-P8 or P9-P10). If only one workstream is awarded, the price is that workstream's total above.

## 10.3 Measurement rules and retry treatment

- The frozen ingestion manifest is the commercial and reconciliation baseline.

- Units are charged per successfully processed unique item. Exact-duplicate content is charged once and mapped to every source ID.

- An OCR page is one page sent through the OCR gate that receives a terminal response (text or unreadable). It is charged once.

- Automatic retries, duplicate executions, supplier-defect corrections and reruns are never charged.

- UNABLE_TO_PROCESS items get exception records and are not charged as processed items.

- Blocking-generated candidate pairs are included in P6.

- Minimum commitments: none, except the optional human-validation minimum order ($15,000, credited against work). Unused measured allowances are credited at D7.

## 10.4 Payment milestones

| Milestone | Option A | Option B |
| --- | --- | --- |
| Phase 1 authorisation (50% of Phase 1) | $48,125 | $48,125 |
| D3 accepted (50% of Phase 1) | $48,125 | $48,125 |
| Production order and D4 approved (30% of Phase 2) | $59,346 | $66,360 |
| D5 accepted (25% of Phase 2) | $49,455 | $55,300 |
| D6 accepted (25% of Phase 2) | $49,455 | $55,300 |
| D7 accepted and usage reconciled (20% of Phase 2, less credits) | $39,564 | $44,240 |
| Baseline total | $294,070 | $317,450 |

Payment terms: Net 30 days from a valid, undisputed invoice.

Each milestone becomes invoiceable on acceptance or deemed acceptance of the associated deliverable under Section 10.8.

## 10.5 Overage rates

| Item | Rate |
| --- | --- |
| File notes above 330,000 | $0.035 per successfully processed unique note |
| Documents above 90,000 | $0.49 per successfully processed unique document |
| OCR pages above 340,000 | $0.056 (A) / $0.065 (B) per page |
| Native pages above the 1.4 million-page envelope | $0.014 per page (OCR pages are not double-charged) |
| Prince Houston people above 88,000 | $0.315 per processed person |
| Zendai records above 2 million | $4,200 per additional million |
| Hosted GPU / CPU / storage / transfer (B) | $9 per GPU-hour / $0.12 per vCPU-hour / $180 per TB-month / $95 per 100 GB |
| Runtime extension after 90 days | $5,250 per month (A); $10,500 per month (B); hosted review-only $800 per month |
| Customer-requested rerun after acceptance | 60% of applicable unit rates |

## 10.6 Rate card for approved changes

| Role | USD / hour | Role | USD / hour |
| --- | --- | --- | --- |
| Solution architect | $125 | AI engineer | $75 |
| Project manager | $65 | Data engineer | $65 |
| Business analyst | $65 | MLOps engineer | $75 |
| Security lead | $60 | QA, labelling and review | $40 |

The rate card applies only to approved changes and optional human validation. Baseline fees are fixed or unit-based, and team allocations are capacity commitments, not time-and-materials quantities.

## 10.7 Taxes and validity

- All prices exclude taxes.

- Third-party charges: None are payable by Egon Zehnder to third parties under Option B. Under Option A, Egon Zehnder's own infrastructure and platform consumption is excluded (Section 5.2).

- Validity: 120 days from 17 September 2026.

## 10.8 Delivery, acceptance and invoicing

- A deliverable is Delivered on the date The Agentics Co. notifies Egon Zehnder in writing that the deliverable is available, together with a delivery note stating the deliverable reference, the scope covered and the relevant volumes.

- Egon Zehnder has five working days from the Delivery date to confirm acceptance or to raise a written query identifying the specific defect and the deliverable content affected. This period is the Acceptance Window.

- If Egon Zehnder raises no written query within the Acceptance Window, the deliverable is deemed accepted in full on the last day of that window, and the corresponding payment milestone becomes invoiceable.

- Where a query is raised, The Agentics Co. investigates and, where the defect is confirmed, corrects and redelivers the affected portion at no charge. A new Acceptance Window of five working days applies to the redelivered portion only.

- A query relating to part of a deliverable does not suspend acceptance of the remainder. The undisputed portion is accepted and invoiced in accordance with clause 3, and any agreed credit is applied to the next succeeding invoice.

- Payment terms are net 30 calendar days from the date of a valid invoice. Invoices are raised on acceptance or deemed acceptance and are not held pending completion of any review already concluded under this section.

- Where an invoice remains unpaid beyond the payment term, interest accrues on the outstanding amount at 1.5 per cent per month, or the statutory commercial interest rate applicable under Dutch law if higher, from the due date until the date of actual payment.

- Where any undisputed invoice remains unpaid for more than 15 calendar days beyond the payment term, The Agentics Co. may suspend further processing and delivery on written notice. Any resulting delay moves the schedule day for day and does not constitute a breach by The Agentics Co.

# 11 Assumptions, Dependencies, Exclusions and Clarifications

## 11.1 Assumptions

| Area | Assumption | Effect if different |
| --- | --- | --- |
| Volumes | 330,000 notes (85 MB), 90,000 documents (55 GB), 88,000 Prince Houston people. Zendai volume is our assumption (not stated in the RFP): about 1.5 million, with up to 2 million included | Overage rates apply with approval; capacity re-checked |
| Pages and OCR | Up to 1.4 million pages, of which up to 340,000 need OCR; actual counts profiled in PoC week 1 | Overage and capacity per Section 7.4 |
| Formats and language | Primarily English; standard formats; Egon Zehnder removes exotic, encrypted and password-protected files | Unsupported items reported as exceptions |
| Taxonomy | RFP categories and approved subcategories released after the NDA by 29 September; changes after D3 follow change control | Delay moves PoC one-for-one |
| Snapshots | One frozen source corpus and one Zendai snapshot; no delta feed | Additional snapshot priced as rerun |
| Tuning | One tuning cycle per workstream | Extra cycle $11,500 |
| Model routing | About 40% of notes and 30% of document chunks routed to the language model | Measured in PoC; capacity adjusted before production |
| Egon Zehnder time | About 9 hours of business-reviewer time in the PoC; gate decisions within one business day; a named project lead and IT contact | Schedule moves with the delay |
| Option A | Egon Zehnder provides compute, GPU, storage, identity, keys, network and VDI access by the latest dates | Fall back to Option B or lower-throughput configuration |
| Option B | Egon Zehnder approves AWS EMEA SARL, the inference pattern (dedicated or approved managed endpoint) and remote access from Bengaluru, India under SCCs | Schedule moves with approval date |

## 11.2 Dependencies on Egon Zehnder

- Latest readiness dates in Section 8.2: selection, NDA and taxonomy, approvals, data access, environment and gate decisions.

- Execution of the supplied Zendai minimisation notebook and custody of the HMAC key.

- Named project lead, business validation lead (Sean Dugan's team), IT security contact and platform administrator.

## 11.3 Exclusions

Source or target modification, redaction, record merging, Zendai migration or import, external data enrichment, permanent platform operation, 24x7 staffed support, customer-commissioned penetration testing, certification programmes, Egon Zehnder infrastructure and platform licences for Option A, Egon Zehnder cloud egress charges, and optional human validation unless ordered. Also excluded are the legal, regulatory and contractual assessment of individual findings and any decision to import, withhold or disclose a record, all of which remain with Egon Zehnder under Section 12.1.

## 11.4 Clarifications requested

| Ref | Clarification or decision |
| --- | --- |
| C1 | Contracting Egon Zehnder entity and billing details |
| C2 | Zendai snapshot date, population size, active/archive scope and available fields |
| C3 | Page counts, scanned-page share, embedded objects and final format inventory |
| C4 | Taxonomy release date, category and subcategory count, and precedence rules |
| C5 | Databricks access pattern, tables and volumes, output destination and egress controls |
| C6 | Match cardinality, duplicate-person policy and authority for thresholds |
| C7 | Option B: approval of AWS EMEA SARL and remote access from Bengaluru, India |
| C8 | Option A: availability of 80 GB- and 48 GB-class GPU instance types and quotas, and whether Databricks Container Services and dedicated access mode are enabled |
| C9 | Named business validation lead and availability for the 9-hour PoC commitment |
| C10 | Retention, backup expiry and deletion-evidence requirements |
| C11 | Whether a disconnected Option A variant is required |
| C12 | Option B: preferred hosting region (Frankfurt, Zurich or US East) |
| C13 | Whether Egon Zehnder is willing to approve a managed inference provider (Option B) or requires dedicated compute only |

# 12 Contractual Terms

The terms in this section form part of this response. Where a signed agreement is put in place, these terms are proposed for incorporation into it.

## 12.1 Nature of the outputs and decision responsibility

- The service delivers identification and matching outputs. It does not make, and does not replace, any Egon Zehnder decision about a record.

- Every output is decision support. Egon Zehnder retains sole responsibility for deciding which records are imported into Zendai, which records are withheld, how flagged content is treated, and what legal, regulatory or contractual assessment applies to any individual finding.

- The accuracy figures stated in Section 7.3 are statistical estimates measured on a blind holdout sample under the conditions described in that section, reported with confidence intervals. They describe expected performance across a population. They are not a warranty that any particular item will be correctly flagged, correctly categorised or correctly matched.

- The service is not designed to identify every instance of sensitive content. A residual false negative rate is inherent to the method and is stated openly in Section 7.3. Egon Zehnder acknowledges this in setting its own review, approval and import controls.

- The Agentics Co. is not responsible for any decision taken by Egon Zehnder or any third party on the basis of the outputs, or for any consequence of importing, withholding, disclosing or retaining any record.

## 12.2 Limitation of liability

- Neither party excludes or limits liability for death or personal injury caused by negligence, for fraud or fraudulent misrepresentation, or for any liability that cannot lawfully be limited.

- Neither party is liable for indirect or consequential loss, loss of profit, loss of revenue, loss of anticipated savings, loss of business opportunity, loss of goodwill, or for any fine or penalty imposed on the other party by a regulator or supervisory authority, however arising.

- Subject to clauses 1 and 2, the total aggregate liability of The Agentics Co. arising out of or in connection with this engagement is limited to the total fees paid by Egon Zehnder under this engagement.

- Subject to clauses 1 and 2, the limit in clause 3 is increased to two times the total fees paid in respect of liability arising from a breach of confidentiality or a breach of applicable data protection law caused by the negligence or wilful misconduct of The Agentics Co.

- The limits in this section apply to the engagement as a whole and are not per claim or per event.

## 12.3 Proof of concept outcome

- The proof of concept is a measurement exercise. Its purpose is to establish measured performance against the agreed taxonomy and data, and to inform the production decision.

- The Phase 1 fees are earned on delivery of D3 and are payable in accordance with Section 10.8, whether or not the thresholds proposed in Section 7.3 are met.

- Where a proposed threshold is not met, D3 states the measured result, the limiting factor and the remedial action. The Agentics Co. then performs one tuning cycle and one re measurement at no additional charge.

- If a threshold remains unmet after that cycle, either party may elect not to proceed to production. On that election, the engagement ends, the Phase 1 fees remain payable in full, and no Phase 2 fees become due.

- Alternatively, the parties may agree in writing to proceed to production against a revised threshold recorded in D4.

## 12.4 Taxonomy dependency

- The performance thresholds in Section 7.3 assume that the approved taxonomy is released to The Agentics Co. by the latest date stated in Section 8.2, and that it comprises no more than 15 categories and 60 subcategories in total.

- The thresholds assume that each category is defined by criteria that can be determined from the content of the item itself, together with the structured metadata supplied.

- Categories whose application requires legal judgement, professional opinion, or knowledge external to the item and its metadata fall outside the stated thresholds. Items engaging those categories are flagged and routed to review, and performance against them is reported descriptively.

- Where the taxonomy is released later than the latest date in Section 8.2, exceeds the size stated in clause 1, or is materially revised after D3, the thresholds, the schedule and the price are reviewed under Section 12.6 before production is authorised.

## 12.5 Egon Zehnder delay and standby costs

- Section 8.2 states the latest date for each Egon Zehnder dependency that still supports completion by 1 November 2026.

- Where an Egon Zehnder dependency is met later than its latest date, the schedule moves day for day and the delay does not constitute a breach by The Agentics Co.

- Where the cumulative delay attributable to Egon Zehnder exceeds five business days, The Agentics Co. may recover documented standby costs for the dedicated team retained during the delay period, charged at the rate card in Section 10.6 and supported by evidence of the resources held.

- Standby costs are invoiced separately and are not counted against the baseline amounts in Section 10.2.

- The Agentics Co. notifies Egon Zehnder in writing as soon as a dependency is at risk, and standby costs accrue only from the date of that notice.

## 12.6 Change control

- Any change to the agreed scope, volumes, taxonomy, deliverables, schedule, deployment option or inference pattern is handled as a change.

- Either party may request a change in writing.

- The Agentics Co. issues a written impact assessment within three business days of the request, stating the effect on price, schedule, capacity and any stated threshold.

- No work on a change starts, and no charge arises, until Egon Zehnder approves the impact assessment in writing.

- Changes are priced at the rate card in Section 10.6 or at the applicable unit rate and are recorded as an amendment to the agreed schedule of deliverables.

## 12.7 Order of precedence

- Where a signed agreement, a data processing agreement and this response are in place, the signed agreement prevails, followed by the data processing agreement, followed by this response.

- The assumptions, dependencies and exclusions in Section 11, and the terms in this Section 12, survive into any signed agreement unless expressly superseded in writing.

- This engagement and these terms are governed by Dutch law, and the courts of Amsterdam have exclusive jurisdiction, unless otherwise agreed in the signed agreement.

# Appendix A - Vendor Compliance Matrix

| ID | Requirement | Response | Explanation / reference |
| --- | --- | --- | --- |
| GEN-01 | Separate on-premises and vendor-hosted proposals | Comply | Sections 5 and 6; separate prices in Section 10 |
| GEN-02 | Separate scope, schedule and pricing for both workstreams | Comply | Sections 3, 4, 7 and 8.2; P3, P4, P6; price by workstream in 10.2 |
| GEN-03 | Accelerated plan to 1 November 2026 | Comply | Section 8; planned 28 Oct; latest dates and slip effect stated |
| WS1-01 | Process about 330,000 notes and 90,000 documents | Comply | Section 3; P3 includes these volumes |
| WS1-02 | English text and OCR for scanned content | Comply | Sections 3.1-3.2; OCR measured in 7.3 |
| WS1-03 | Apply the agreed taxonomy | Comply | Section 3.2; configured after taxonomy release |
| WS1-04 | Flag each item and provide the reason | Comply | Sections 3.2 and 3.4 |
| WS1-05 | Confidence scoring and explained scale | Comply | Section 3.3: score type for every finding; score, band and calibration status for AI and probabilistic detections |
| WS1-06 | Preserve identifiers and metadata | Comply | Sections 3.1 and 3.4 |
| WS1-07 | Report unreadable, unsupported, unprocessed items | Comply | Sections 3.2 and 3.5; exception codes |
| WS1-08 | Optional human validation as a separate price | Comply | Section 3.6; P5 |
| WS2-01 | Compare about 88,000 people against Zendai | Comply | Section 4; P6 |
| WS2-02 | Deterministic and probabilistic matching | Comply | Section 4.2 |
| WS2-03 | Candidate Zendai IDs, confidence, rating, reasons | Comply | Sections 4.3-4.4 |
| WS2-04 | Multiple candidates and no-match records | Comply | Section 4.3 |
| WS2-05 | No modification of Prince Houston or Zendai records | Comply | Sections 4 and 9; read-only grants |
| DEP-01 | Complete on-premises infrastructure and connectivity | Comply | Section 5.2; confirmed in D1 |
| DEP-02 | Disclose external services and outbound connections (on-premises) | Comply | Section 5.3: none in the baseline; any managed endpoint disclosed as an approved variation |
| DEP-03 | Hosted location, providers, tenancy, residency | Comply | Section 6.1; Frankfurt proposed, Zurich or US East alternatives |
| SEC-01 | No training on Egon Zehnder data without approval | Comply | Section 9.1 |
| SEC-02 | Encryption in transit and at rest | Comply | Section 9.1 |
| SEC-03 | Role-based access, strong authentication, audit logging | Comply | Section 9.1 |
| SEC-04 | Disclose subprocessors, model providers, data locations | Comply | Sections 6.1 and 9.1-9.2: AWS EMEA SARL (Option B); any managed inference provider disclosed in D1 and approved before use |
| SEC-05 | Incident response and notification | Comply | Section 9.1: 24-hour notice, 10-day final report |
| SEC-06 | Return/delete data with evidence | Comply | Sections 9.3 and D7 |
| POC-01 | Controlled PoC with measurable success criteria | Comply | Section 7 |
| POC-02 | Precision, recall, FP and FN measurement methods | Comply | Section 7.3 |
| COM-01 | All mandatory licences and consumption included | Comply | Section 10.1; Option A customer infrastructure explicitly excluded (Section 5.2) |
| COM-02 | Included usage, unit rates, overage and retry rules | Comply | Sections 6.3, 10.3 and 10.5 |
| COM-03 | Transparent fixed and variable USD pricing | Comply | Sections 10.1-10.2 |

# Appendix B - Components, Licences and External Dependencies

| Component | Purpose | Licence |
| --- | --- | --- |
| Apache Tika | Legacy and standard-format text and metadata extraction | Apache 2.0 |
| Docling | Layout- and table-aware extraction where structure matters | MIT (model assets reviewed in D1) |
| PaddleOCR | OCR for missing or unusable text layers | Apache 2.0 |
| Presidio - data-privacy-stack, formerly Microsoft Presidio (with spaCy model) | PII recognisers and custom recogniser framework | MIT |
| Qwen3-Embedding-0.6B | Semantic screening against taxonomy examples | Apache 2.0 |
| Qwen/Qwen3.8-27B (official FP8 checkpoint) | Proposed baseline for contextual assessment and selected image regions; subject to PoC performance and provider availability | Apache 2.0; revision pinned in D1 |
| Splink 4 | Probabilistic record linkage | MIT |
| vLLM | Model serving and batching on dedicated or customer-controlled compute | Apache 2.0 |
| Databricks / Delta Lake | Option A source, processing and output platform | Egon Zehnder licence |
| The Agentics Co. project runtime | Manifest, orchestration, policies, outputs, QA, closeout | Proprietary, time-limited licence |

Exact revisions, weight hashes, container digests, transitive dependencies and vulnerability results are frozen in D1. The baseline model may be replaced before production if the PoC or the approved inference pattern requires it; any replacement is validated on the same blind holdout.

# Appendix C - Vendor Declaration

| Field | Vendor response |
| --- | --- |
| Vendor legal name | The Agentics Co. |
| Authorised representative | Nishith Srivastava |
| Title | Founder |
| Email and telephone | Nish@TheAgentics.co ¦ +31 6 5150 0929 |
| Signature |  |
| Date | 17 Sep 2026 |

By submitting this proposal, The Agentics Co. confirms that the information provided is accurate and that all material assumptions, dependencies, exclusions, third-party services and charges have been disclosed.